|  |
| --- |
| **Status Key** |
| On track |
| Potential risk |
| Roadblock |

Project Name -Client

|  |  |  |  |
| --- | --- | --- | --- |
| **Date**: 12/03/2025 | **Week**: week 4 |  | **Presenter**: Brian Ma |
| **Overall Status** | On track | **Summary** | We are trying to recreate the distance measurement experiment. |
| **Project Components** | | | |
| **Component** | **Status** | **Owner** | **Notes** |
| Scope | On track | Xinyu Qiao |  |
| Resources | On track | Brian Ma | We acquired the documentation of the beacon. |
| Schedule | On track | Xiang Peng |  |
| Budget | N/A |  |  |
| Risks | On track | Yoyo |  |
| Roadblocks | On track | Xiang Peng |  |
| Other |  |  |  |

# Progress Summary

|  |  |  |  |
| --- | --- | --- | --- |
| **Completed this week incl. owner** | **Owner** | **Planned for next week** | **Owner** |
| Contact previous developer | Yifan Wu | Arrange demonstration with previous developer | Yifan Wu |
| Configure development environment | Yoyo Lam | Study the code from previous developer | YoYo Lam |
| Test data analysis programs | Brian Ma |  |  |
| Test firmware on beacons | Xingyu,YoYo,Brian | Receive data from master beacon beacon | All members |
|  |  |  |  |
|  |  |  |  |